Table of Contents

Website Project Proposals

Proposal 1: Apex Exotic Motors

- Organisation Overview

- Website Goals and Objectives

- Current Website Analysis

- Proposed Features and Functionality

- Design and User Experience

- Technical Requirements

- Timeline and Milestones

- Budget

- References

Proposal 2: Peb’s Clothing

- Organisation Overview

- Website Goals and Objectives

- Current Website Analysis

- Proposed Features and Functionality

- Design and User Experience

- Technical Requirements

- Timeline and Milestones

- Budget

- References

Website Project Proposal: Apex Exotic Motors

1. Organisation Overview

Apex Exotic Motors is a South African luxury vehicle dealership established in 2023. The organisation aims to provide customers with a premium vehicle buying experience based on quality vehicles, professional service, transparency and trust. Its current website presents supercars, luxury SUVs and executive vehicles and identifies showrooms in Johannesburg and Polokwane. The target audience includes luxury vehicle buyers, performance car enthusiasts, professionals and customers seeking premium vehicles.

Mission: To provide exceptional luxury vehicles while delivering honest advice, professional service and a buying experience built on trust.

Vision: To become South Africa's most respected luxury vehicle dealership, recognised for excellence, innovation and customer satisfaction.

2. Website Goals and Objectives

Goals: Increase Apex Exotic Motors' online visibility, improve customer access to vehicle information, generate qualified enquiries and create a stronger premium brand experience.

KPIs: Unique visitors, returning visitors, average session duration, vehicle page views, enquiry form submissions, test-drive requests, contact requests and engagement with showroom information.

The website will aim to increase qualified online enquiries by approximately 20% during the first year after launch, measured against the initial three-month website baseline.

3. Current Website Analysis

Strengths: The existing website already has five main pages, clear navigation, vehicle categories, vehicle comparison information, finance information, showroom details and enquiry functionality. The homepage also presents featured brands and different vehicle categories.
Weaknesses: The current version is primarily an HTML structure and requires further development in visual styling, responsive behaviour, accessibility, SEO and interactive functionality. Some information is presented through basic lists and tables rather than a more engaging luxury dealership interface.

Improvements: The proposed website will introduce responsive layouts, stronger calls to action, improved navigation, optimised vehicle imagery, accessible forms, better search visibility and JavaScript functionality. Responsive and accessible design will support users across different devices and abilities (MDN Web Docs, 2026; W3C, 2024).

4. Proposed Features and Functionality

Pages: Homepage, About Us, Vehicles/Products, Enquiry and Contact.

Functionality: Responsive navigation, vehicle image galleries, vehicle comparison, enquiry forms, test-drive requests, finance information, showroom locations, Google Maps integration, social media links and JavaScript form validation.

The enquiry page will allow customers to select their preferred vehicle, provide a budget, choose a showroom, select a preferred test-drive date and choose their preferred contact method.

SEO functionality will include descriptive page titles, meaningful headings, image alt text, internal links, a sitemap and robots.txt. Google recommends making website content understandable to search engines through clear structure and relevant page information (Google Search Central, 2026).

5. Design and User Experience

Aesthetic: The website will use a sophisticated, modern and premium visual style that reflects luxury, performance and exclusivity.

Colours: A dark charcoal/black and white base with metallic gold accents will be considered for headings, buttons and important calls to action.

Typography: A modern sans-serif font will be used for readability, supported by a refined display font for major headings.

UX: Navigation will remain simple and consistent: Home, About, Vehicles, Enquiry and Contact. Large vehicle imagery, clear pricing and specifications, prominent enquiry buttons and organised content will help users move from browsing to enquiry.

Wireframes: Two low-fidelity wireframes will demonstrate the planned information hierarchy and layout. The homepage wireframe will include the header/navigation, hero section, featured brands, vehicle categories, customer benefits, call-to-action section and footer. The second wireframe will demonstrate the proposed vehicle/enquiry layout.

Accessibility will consider keyboard navigation, readable text, alternative text for images, focus states and sufficient colour contrast in accordance with WCAG 2.2 (W3C, 2024).

6. Technical Requirements

Hosting: Netlify will be considered for deployment because its current Free plan supports website deployment and custom domains with SSL (Netlify, 2026).

Domain: apexexoticmotors.co.za

Technologies: HTML5, CSS3 and JavaScript for the front end. GitHub will be used for version control and project storage. Google Maps will be used to display showroom locations. The current website already demonstrates Google Maps integration on the Contact page.

7. Timeline and Milestones

Weeks 1–2: Research and Planning
Finalise requirements, sitemap, content structure and low-fidelity wireframes.

Weeks 3–4: HTML Development
Build and organise all required website pages and content.

Weeks 5–7: CSS Design and Responsive Development
Implement the visual design, layouts, typography, navigation and responsive breakpoints.

Weeks 8–9: JavaScript and Functionality
Implement validation, interactive features, galleries and other required functionality.

Week 10: SEO and Accessibility
Optimise metadata, headings, images, links and accessibility features.

Week 11: Testing and Corrections
Test functionality, links, forms, responsiveness and accessibility across different screen sizes.

Week 12: Finalisation and Deployment
Complete documentation, final corrections and publish the website.

8. Budget

| Item | Estimated Cost |
| --- | --- |
| Domain registration | R150–R300 per year |
| Hosting | R0–R4,000 per year |
| SSL certificate | R0 if included with hosting |
| Website development | R8,000–R15,000 |
| Maintenance and updates | R2,000–R5,000 per year |
| Estimated first-year total | R10,150–R24,300 |

The budget is an academic project estimate rather than a commercial quotation. Netlify currently offers a free hosting plan with custom domains and SSL, which can reduce hosting costs during the project (Netlify, 2026).

9. References

Google Maps Platform, 2026. Maps Embed API. Available at: Google Maps Platform [Accessed: 13 August 2026].

Google Search Central, 2026. SEO Starter Guide. Available at: Google Search Central [Accessed: 13 August 2026].

GitHub, 2026. GitHub Pricing. Available at: GitHub Pricing [Accessed: 13 August 2026].

MDN Web Docs, 2026. HTML: HyperText Markup Language. Available at: MDN Web Docs [Accessed: 13 August 2026].

MDN Web Docs, 2026. CSS: Cascading Style Sheets. Available at: MDN CSS Documentation [Accessed: 13 August 2026].

MDN Web Docs, 2026. JavaScript. Available at: MDN JavaScript Documentation [Accessed: 13 August 2026].

MDN Web Docs, 2026. Responsive Web Design. Available at: MDN Responsive Design [Accessed: 13 August 2026].

Netlify, 2026. Pricing and Plans. Available at: Netlify Pricing [Accessed: 13 August 2026].

The Independent Institute of Education (Pty) Ltd, 2026. WEDE5020 Web Development (Introduction): POE Paper and Marking Rubric.

W3C, 2024. Web Content Accessibility Guidelines (WCAG) 2.2. Available at: W3C WCAG 2.2 [Accessed: 13 August 2026].

W3C Web Accessibility Initiative, 2024. What's New in WCAG 2.2. Available at: W3C WAI [Accessed: 13 August 2026].

Google, 2026. Search Essentials. Available at: Google Search Essentials [Accessed: 13 August 2026].

Google, 2026. Image SEO Best Practices. Available at: Google Image SEO [Accessed: 13 August 2026].

Apex Exotic Motors, 2026. Website Project Content and Existing HTML Pages. Internal project material.

Website Project Proposal: Peb's Clothing

1. Organisation Overview

Peb’s Clothing is a proposed South African fashion business focused on providing affordable, stylish and contemporary clothing for young customers. The business aims to create a convenient shopping experience where customers can discover clothing collections, view product information and make enquiries online.

Mission: To provide fashionable, accessible and quality clothing while creating a positive shopping experience for customers.

Vision: To become a recognised South African clothing brand known for modern fashion, affordability and customer service.

Target audience: Young adults, students, fashion-conscious customers and individuals looking for affordable everyday and occasion wear.

2. Website Goals and Objectives

Goals: Establish a professional online presence, increase awareness of Peb’s Clothing, showcase clothing collections and make it easier for customers to enquire about products.

KPIs: Unique website visitors, product page views, average session duration, enquiry submissions, contact requests, social media interactions and newsletter sign-ups.

The website will aim to increase online customer enquiries by approximately 20% within the first year, with the initial three months after launch being used as the baseline for comparison.

3. Current Website Analysis

Peb’s Clothing requires a website that presents its products professionally and makes information easy to find. Without a well-structured online platform, customers may have difficulty viewing available products, discovering new collections or contacting the business.

Improvements: The proposed website will provide clear navigation, organised product categories, strong calls to action, responsive design, accessible content, search-friendly page structure and prominent contact and enquiry options. Product imagery will also be prioritised because visual presentation is particularly important for an online clothing brand.

4. Proposed Features and Functionality

Pages: Homepage, About Us, Products, Enquiries and Contact Us.

Functionality: Product categories, product image galleries, product descriptions, prices, size information, enquiry forms, social media links and responsive navigation.

The Products page will organise clothing into categories such as tops, bottoms, dresses, jackets and accessories where applicable. Customers will be able to view product information before submitting an enquiry.

JavaScript will be used for form validation and interactive website elements. Search engine optimisation will include descriptive page titles, headings, image alt text, internal links and appropriate metadata (Google Search Central, 2026).

5. Design and User Experience

Aesthetic: The website will have a clean, modern and fashionable appearance that allows the clothing photography to remain the main visual focus.

Colours: A neutral black, white and soft beige colour palette will be considered, with a contrasting accent colour used for important buttons and calls to action.

Typography: A clean sans-serif font will be used for body text, supported by a stylish display font for major headings.

UX: Navigation will remain simple and consistent: Home, About, Products, Enquiry and Contact. Product cards will clearly display images, names, prices and relevant information. Prominent buttons such as “View Collection”, “Enquire Now” and “Contact Us” will guide users towards important actions.

Wireframe: The first low-fidelity wireframe will show the homepage structure, including the navigation bar, hero section, featured collection, promotional section, customer benefits and footer. The second wireframe will demonstrate the Products page with category navigation, product cards and an enquiry call to action.

The design will also consider accessibility through readable text, descriptive alternative text, keyboard navigation and suitable colour contrast in accordance with WCAG 2.2 (W3C, 2024).

6. Technical Requirements

Hosting: A reliable web hosting platform with SSL support will be required.

Domain: pebsclothing.co.za

Technologies: HTML5, CSS3 and JavaScript will be used for front-end development. GitHub can be used for version control, while Netlify can be considered for deployment. Responsive layouts will use CSS media queries to support desktop, tablet and mobile devices (MDN Web Docs, 2026).

7. Timeline and Milestones

Weeks 1–2: Research and Planning
Research the target audience, finalise the sitemap, content requirements and wireframes.

Weeks 3–4: HTML Development
Create the website structure and integrate the required content.

Weeks 5–7: CSS Design and Responsive Development
Develop the visual design, product layouts, navigation and responsive breakpoints.

Weeks 8–9: JavaScript and Functionality
Add form validation, interactive elements and other required functionality.

Week 10: SEO and Accessibility
Optimise metadata, headings, images, links and accessibility.

Week 11: Testing and Corrections
Test links, forms, responsiveness, images and functionality.

Week 12: Finalisation and Deployment
Complete documentation, final corrections and publish the website.

8. Budget

| Item | Estimated Cost |
| --- | --- |
| Domain registration | R150–R300 per year |
| Hosting | R0–R4,000 per year |
| SSL certificate | R0 if included with hosting |
| Website development | R8,000–R15,000 |
| Maintenance and updates | R2,000–R5,000 per year |
| Estimated first-year total | R10,150–R24,300 |

The budget is an estimated academic project budget. Actual commercial costs would depend on the selected hosting provider, domain registrar, design requirements and future maintenance needs.

9. References

Google Search Central, 2026. SEO Starter Guide. Available at: https://developers.google.com/search/docs/fundamentals/seo-starter-guide [Accessed: 13 August 2026].

Google Search Central, 2026. Google Search Essentials. Available at: https://developers.google.com/search/docs/essentials [Accessed: 13 August 2026].

Google Search Central, 2026. Image SEO Best Practices. Available at: https://developers.google.com/search/docs/appearance/google-images [Accessed: 13 August 2026].

GitHub, 2026. GitHub Pricing. Available at: https://github.com/pricing [Accessed: 13 August 2026].

MDN Web Docs, 2026. HTML: HyperText Markup Language. Available at: https://developer.mozilla.org/en-US/docs/Web/HTML [Accessed: 13 August 2026].

MDN Web Docs, 2026. CSS: Cascading Style Sheets. Available at: https://developer.mozilla.org/en-US/docs/Web/CSS [Accessed: 13 August 2026].

MDN Web Docs, 2026. JavaScript. Available at: https://developer.mozilla.org/en-US/docs/Web/JavaScript [Accessed: 13 August 2026].

MDN Web Docs, 2026. Responsive Web Design. Available at: https://developer.mozilla.org/en-US/docs/Learn_web_development/Core/CSS_layout/Responsive_Design [Accessed: 13 August 2026].

MDN Web Docs, 2026. HTML Forms. Available at: https://developer.mozilla.org/en-US/docs/Learn_web_development/Extensions/Forms [Accessed: 13 August 2026].

Netlify, 2026. Pricing and Plans. Available at: https://www.netlify.com/pricing/ [Accessed: 13 August 2026].

W3C, 2024. Web Content Accessibility Guidelines (WCAG) 2.2. Available at: https://www.w3.org/TR/WCAG22/ [Accessed: 13 August 2026].

W3C Web Accessibility Initiative, 2024. Introduction to Web Accessibility. Available at: https://www.w3.org/WAI/fundamentals/accessibility-intro/ [Accessed: 13 August 2026].

The Independent Institute of Education (Pty) Ltd, 2026. WEDE5020 Web Development (Introduction): POE Paper and Marking Rubric.